## Slide 1: hExSCAPE
From Down2 Developers
Release Review

## Slide 2: Sprint 7 Scrum Roles
Scrum Master: Dane Reggia
Product Owner: Billy Loveday
Development Team: Michael Ouille
Gabriel Mayo

## Slide 3: Dane’s Sprint Goals
Spawn enemies in a distinguishing color(3)
Give them movement similar to player’s army(3)
Planning to invest 6 hours toward these goals

## Slide 4: Dane’s Sprint Accomplishments
Successfully spawning enemies randomly on the board, not on top of plater army.
Unsuccessful in achieving movement
* 7 hours of work

## Slide 5: Michael’s Goals/Accomplishments
This sprint, my task was to clean up the HUD assets and to write a script that allows public access to each HUD object.
Committed 5 hours to this sprint.
Accomplished all 5 hours of work on the sprint goals.
I successfully cleaned up the HUD assets and I wrote/tested the script.

## Slide 6: In-Game HUD Display

## Slide 7: HUD Code

## Slide 8: Gabe’s Sprint Goals/Accomplishments
My goal for this sprint was to implement attack logic, including target selection.
I committed about 5 hours to this task.
Results:
  I worked about 7 hours this week on this task.
  The event system is complicated and took up far too much of my work time to figure out. And I still don’t know if I did it right!

## Slide 9: Billy’s Bucket List
Create more 3D models
    Critical: customer requested a basket
  Unify Unity project
  Post Sprint 7
  Ensure intro video plays
  Ensure all assets and scripts are operational
  Compile into an executable

## Slide 10: Billy's Accomplishments
Create more 3D models
Unification – everything is finally in one project (hopefully)
  Unification happened late in the sprint
  Roadblock of CSC309

## Slide 12: Burndown

## Slide 13: Current Snapshot of Backlog