## Slide 1: Broad Types of Actions
Create a navigable game board.
  Planned for Sprint 3.
Populate the game board with objects based on a chosen scenario.
  Planned for Sprint 5.
Implement combat logic, allowing for interaction between objects.
  Planned for Sprint 6.
Implement basic enemy AI, allowing enemies to interact with the player.
  Planned for Sprint 7.

## Slide 2: Release Goals

## Slide 3: Sprint 1
Product Owner: Billy Loveday
Scrum Master: Dane Reggia
Goals
  Set up and practice Unity and C#
  Set up collaboration tools
    Slack
    Trello
    Github

## Slide 4: Sprint 1
Accomplishments

## Slide 5: Sprint 1

## Slide 6: Sprint 5
Product Owner: Gabe Mayo
Scrum Master: Michael Ouille
Goals
  Dane: Movement functionality
  Michael: Creating and saving user profiles
  Gabe: Combat logic
  Billy: Modeling and intro video
  Chris: State controller

## Slide 7: Sprint 5
Dane’s Accomplishments
  Integrated Billy’s board code and his own.
  Implemented Billy’s models and floating animation.
  Spawned pieces on the board using Billy’s models.
  Enabled movement functionality.

## Slide 8: Sprint 5

## Slide 9: Sprint 5
Michael’s Accomplishments
  Completed GUI for profile completion form and profile view form.
  Wrote scripts to save profile data to files.

## Slide 10: Sprint 5

## Slide 11: Sprint 5
Billy’s Accomplishments
  Rendered animation videos.
  Created the town model.

## Slide 12: Sprint 5